IMPLEMENTATION HANDBOOK

NASDAQ-10 Stock AI Agent

Updated for OpenSearch Serverless, renamed development AWS resources, and CI/CD operations

Complete project, architecture, development, testing, and AWS deployment guide

| Document detail | Value |
| --- | --- |
| Purpose | Human-readable explanation of every project phase |
| Current branch | Madhavi |
| Current release | OpenSearch Serverless migration and AWS resource rename (commit 84fdd90) |
| AWS region | Europe (London) - eu-west-2 |
| Document date | 22 June 2026 |

Audience Business stakeholders, developers, cloud engineers, testers, support teams, and new project members who need to understand how the system works without reading every source file.

# Contents

1. Executive summary

2. Business problem and project goals

3. Current project scope

4. End-to-end architecture

5. Technology stack

6. Phase 1 - Foundation and repository structure

7. Phase 2 - Streamlit user interface

8. Phase 3 - Supervisor Agent

9. Phase 4 - RAG Agent and document processing

10. Phase 5 - Stock Data Agent

11. Phase 6 - Financial-report data pipeline

12. Phase 7 - Amazon Bedrock integration

13. Phase 8 - Docker containerization

14. Phase 9 - AWS infrastructure and deployment

15. Phase 10 - CI/CD with GitHub Actions

16. Phase 11 - Testing and quality assurance

17. Security, privacy, and IAM

18. Operations and monitoring

19. Deployment and support runbooks

20. Known limitations and future roadmap

Appendices - Configuration, resources, commands, and glossary

How to use this handbook Read Sections 1-5 for a management overview. Developers should continue through Sections 6-13. Cloud and DevOps teams should focus on Sections 14-19. Appendices provide reusable operational references.

# 1. Executive summary

The NASDAQ-10 Stock AI Agent is a cloud-hosted research application that helps a user inspect stock prices and analyze financial reports. The application is intentionally modular: Streamlit provides the interface, a Supervisor Agent decides which capability to use, a RAG Agent analyzes uploaded or stored reports, and a Stock Data Agent retrieves market information from Yahoo Finance.

The application runs as a Docker container on Amazon ECS Fargate. Docker images are stored in Amazon ECR. Financial reports are stored privately in Amazon S3. Amazon Titan Text Embeddings V2 converts report chunks and questions into vectors, Amazon OpenSearch Serverless performs ticker-filtered semantic retrieval, and Amazon Nova Lite generates grounded summaries from the retrieved context. CloudWatch receives application logs, while GitHub and GitHub Actions manage source control and automated delivery.

Current production state The renamed ECS service is active with one healthy Fargate task on task definition stock-agent:8. The S3 corpus contains 30 reports, and OpenSearch Serverless contains 712 embedded report chunks. The previous ECS service is retained at zero desired tasks for rollback. The News Agent remains deferred.

| Capability | Current status | Human meaning |
| --- | --- | --- |
| Streamlit UI | Implemented | Users can upload reports, ask questions, and view the NASDAQ-10 dashboard. |
| Supervisor Agent | Implemented | The system decides whether report analysis, stock data, or both are required. |
| RAG Agent | Implemented | Uses upload-only retrieval for uploaded documents and Titan/OpenSearch semantic retrieval for stored reports. |
| Stock Data Agent | Implemented | Returns price, previous close, market capitalization, and currency. |
| News Agent | Deferred | Removed from the current application and planned for a future release. |
| AWS deployment | Implemented | The container is deployed on ECS Fargate in eu-west-2. |

# 2. Business problem and project goals

## 2.1 Problem being solved

Financial information is normally spread across market-data websites, annual reports, quarterly statements, locally uploaded PDFs, and cloud storage. A user must manually locate documents, compare periods, interpret financial terminology, and ensure that information from one company is not accidentally mixed with another.

## 2.2 Project goals

Provide one simple interface for report analysis and stock-market information.

Use grounded AI responses based on known documents rather than unsupported model memory.

Store reusable financial reports centrally in Amazon S3.

Support a fixed, configurable universe of ten NASDAQ-listed companies.

Deploy consistently through Docker, Amazon ECR, and Amazon ECS Fargate.

Keep the architecture modular so deferred agents can be added later.

Automate testing and deployment while preserving clear operational controls.

## 2.3 Non-goals and disclaimers

The application is not a trading platform and does not place orders.

The output is informational and must not be treated as investment advice.

Yahoo Finance through yfinance is appropriate for prototyping; commercial production may require a licensed data vendor.

The current version does not include the News Agent, portfolio optimization, authentication, or an Application Load Balancer. OpenSearch Serverless semantic retrieval is implemented.

# 3. Current project scope

## 3.1 NASDAQ-10 universe

| Ticker | Company scope | Stored report periods |
| --- | --- | --- |
| NVDA | NVIDIA | Annual, quarterly, half-yearly |
| GOOGL | Alphabet Class A | Annual, quarterly, half-yearly |
| AAPL | Apple | Annual, quarterly, half-yearly |
| MSFT | Microsoft | Annual, quarterly, half-yearly |
| AMZN | Amazon | Annual, quarterly, half-yearly |
| META | Meta Platforms | Annual, quarterly, half-yearly |
| AVGO | Broadcom | Annual, quarterly, half-yearly |
| TSLA | Tesla | Annual, quarterly, half-yearly |
| COST | Costco | Annual, quarterly, half-yearly |
| NFLX | Netflix | Annual, quarterly, half-yearly |

## 3.2 Main user journeys

Upload a PDF or text financial report, ask for a summary, and receive an answer based only on that uploaded file.

Ask about a selected company report without uploading a file; the RAG Agent searches matching S3 objects.

Ask for a stock price or refresh the dashboard; the Stock Data Agent retrieves Yahoo Finance data.

Ask a combined question about a financial report and stock performance; the Supervisor invokes both agents and combines the sections.

Important source-isolation rule When a user uploads a document, the RAG Agent analyzes only that file. S3 is not searched in the same request. This rule was introduced after an AAPL upload incorrectly pulled a TSLA passage from S3.

# 4. End-to-end architecture

Figure 1. Runtime components and AWS deployment flow

## 4.1 Runtime request flow

The end user enters a question and optionally uploads a PDF or text file.

Streamlit passes the request, selected tickers, file bytes, and content type to the Supervisor Agent.

The Supervisor chooses the RAG Agent when a file/report question is detected and the Stock Data Agent for price/market questions.

For uploaded files, the RAG Agent extracts and chunks only the uploaded document. For stored reports, it embeds the question with Amazon Titan Text Embeddings V2, performs ticker-filtered k-nearest-neighbor retrieval in Amazon OpenSearch Serverless, and asks Amazon Nova Lite for a grounded answer.

The Stock Data Agent calls Yahoo Finance and normalizes vendor field names and missing values.

The Supervisor returns clearly labeled response sections and sources to Streamlit.

## 4.2 Deployment flow

Source code is maintained in GitHub. GitHub Actions runs linting, tests, coverage, and a Docker build. When AWS deployment is enabled on the main branch, the workflow assumes an AWS role through OpenID Connect, pushes the image to ECR, renders the ECS task definition, and updates the ECS service.

# 5. Technology stack

| Layer | Technology | Role in the project |
| --- | --- | --- |
| Language | Python 3.12 | Application, agents, AWS integrations, scripts, and tests. |
| User interface | Streamlit | Upload, question input, responses, data table, and price chart. |
| AI model | Amazon Bedrock - Nova Lite | Grounded financial-report summarization. |
| Document processing | PyPDF and BeautifulSoup | Extract PDF, text, and HTML content. |
| Market data | yfinance / Yahoo Finance | Quotes, history, and financial statements. |
| Cloud storage | Amazon S3 | Private financial-report object storage. |
| Container | Docker | Reproducible application runtime. |
| Image registry | Amazon ECR | Stores versioned container images. |
| Compute | Amazon ECS Fargate | Runs the container without managing servers. |
| Observability | Amazon CloudWatch | Container logs and operational visibility. |
| Source control | Git and GitHub | Version history and collaboration. |
| CI/CD | GitHub Actions | Automated tests, image build, ECR push, and ECS deployment. |
| Testing | Pytest, Ruff, Streamlit AppTest | Behavior, quality, and UI regression checks. |
| Embeddings | Amazon Titan Text Embeddings V2 | Creates normalized 1,024-dimension vectors for chunks and questions. |
| Vector database | Amazon OpenSearch Serverless | Stores 712 report chunks and performs ticker-filtered k-NN retrieval. |

# 6. Phase 1 - Foundation and repository structure

The project began as a minimal Python repository and was reorganized into a src-layout application. This separates reusable business logic from the Streamlit entry point, deployment assets, tests, scripts, and documentation.

| Path | Purpose |
| --- | --- |
| app.py | Streamlit application entry point. |
| src/stock_agent/agents/ | Bedrock, S3, OpenSearch, and document-processing services. |
| src/stock_agent/services/ | Bedrock, S3, and document-processing services. |
| src/stock_agent/tools/ | Yahoo Finance and SEC EDGAR integration tools. |
| src/stock_agent/supervisor.py | Request routing and response composition. |
| scripts/ | Financial-report synchronization scripts. |
| infra/ | ECS task definition, IAM policies, and S3 encryption configuration. |
| tests/ | Unit, integration-style, and Streamlit regression tests. |
| .github/workflows/ | CI/CD workflow. |
| docs/ | Implementation documentation. |

## 6.1 Configuration

Configuration is managed through pydantic-settings. Local values can be supplied in a .env file. In ECS, non-secret values are passed in the task definition and AWS credentials are provided automatically through the task role.

| Variable | Meaning | Current/default example |
| --- | --- | --- |
| AWS_REGION | AWS service region | eu-west-2 |
| BEDROCK_MODEL_ID | Text-generation model | amazon.nova-lite-v1:0 |
| BEDROCK_EMBEDDING_MODEL_ID | Embedding model used for vector retrieval | amazon.titan-embed-text-v2:0 |
| REPORTS_BUCKET | S3 bucket containing reports | dev-dsmay-stock-agent-bucket |
| REPORTS_PREFIX | Root S3 folder | financial-reports |
| SEC_USER_AGENT | Identification required by SEC fair-access policy | Application name and monitored email |
| STOCK_UNIVERSE | Comma-separated allowed tickers | Ten configured symbols |
| EMBEDDING_DIMENSION | Titan vector dimension | 1024 |
| OPENSEARCH_ENDPOINT | OpenSearch Serverless collection endpoint | https://8sxalipy464p1anut4s6.eu-west-2.aoss.amazonaws.com |
| OPENSEARCH_INDEX | Vector index name | financial-report-chunks |

# 7. Phase 2 - Streamlit user interface

Streamlit was selected because it provides a fast, readable interface for Python-based analytical applications. The UI has two tabs: Agent research and the NASDAQ-10 dashboard.

## 7.1 Agent research tab

Sidebar company selector controls the stock/report scope.

File uploader accepts PDF, TXT, and Markdown files.

Question box accepts natural-language requests.

Run research button invokes the Supervisor Agent.

Answer sections are displayed with source links or source identifiers.

## 7.2 Dashboard tab

Refresh button retrieves the ten-company snapshot.

Typed Streamlit NumberColumn formatting displays currency safely.

Mixed or missing vendor values are converted to numeric nulls rather than crashing Pandas Styler.

A bar chart displays available prices and skips unavailable values.

Resolved UI defect The original dashboard used Pandas Styler with currency formatting. A missing value caused a runtime traceback. The UI now uses Streamlit column configuration, numeric coercion, and empty-result handling.

# 8. Phase 3 - Supervisor Agent

The Supervisor Agent is deterministic orchestration code rather than an unconstrained autonomous model. This makes routing transparent, testable, and inexpensive.

| Request signal | Selected route | Example |
| --- | --- | --- |
| File uploaded | RAG | Summarize this annual report. |
| report, revenue, filing, 10-K, 10-Q | RAG | What are the revenue risks? |
| price, stock, market, quote, performance | Stock Data | Show AAPL price. |
| No clear keyword | RAG and Stock Data | Give me an overview of AAPL. |

## 8.1 Ticker handling

The Supervisor extracts ticker-like tokens from the question and keeps only values in the configured universe. If no ticker is found, it uses the tickers selected in the Streamlit sidebar or the full configured universe.

## 8.2 Error isolation

Each agent call is wrapped independently. If a vendor or AWS service is unavailable, the response reports that component as unavailable without crashing the entire Streamlit session.

# 9. Phase 4 - RAG Agent and document processing

RAG means retrieval-augmented generation. Instead of asking the model to answer from memory, the system first retrieves text from a known report and sends only that context to Bedrock.

## 9.1 Document extraction

PDF files are read with PyPDF.

HTML filings are converted to text with BeautifulSoup.

Plain text and Markdown are decoded directly.

Whitespace is normalized before chunking.

## 9.2 Chunking and retrieval

Text is divided into approximately 1,400-character chunks with a 200-character overlap. Stored-report chunks are converted into normalized 1,024-dimension vectors by Amazon Titan Text Embeddings V2 and persisted in Amazon OpenSearch Serverless with ticker, reporting period, year, source, and chunk metadata. At question time, the question is embedded and a ticker-filtered k-nearest-neighbor search returns the top six passages. Uploaded-document summaries remain isolated and use only chunks from the current upload.

## 9.3 Source isolation

| Request condition | Documents searched | Reason |
| --- | --- | --- |
| Uploaded file is present | Uploaded file only | Prevents cross-company contamination and respects user intent. |
| No uploaded file | S3 reports for selected ticker scope | Enables reusable cloud report analysis. |

Critical quality control An earlier implementation placed uploaded AAPL content and selected S3 content in one retrieval pool. A generic summary accidentally returned a TSLA passage. The current implementation makes the two sources mutually exclusive and instructs Bedrock never to introduce another company not present in context.

## 9.4 Current semantic retrieval design

The production RAG path now uses Amazon OpenSearch Serverless vector search. The financial-report corpus currently contains 712 indexed chunks derived from 30 S3 reports. A metadata filter restricts every stored-report query to the selected ticker scope before passages are provided to Bedrock. The public OpenSearch endpoint is IAM-protected; a future production hardening phase should use an OpenSearch Serverless VPC endpoint with private ECS networking.

# 10. Phase 5 - Stock Data Agent

The Stock Data Agent encapsulates Yahoo Finance access so the UI and Supervisor do not depend on vendor-specific response shapes.

| Field | Source/fallback | Display use |
| --- | --- | --- |
| Price | fast_info lastPrice/last_price; fallback to latest Close | Dashboard and agent answer |
| Previous close | previousClose/previous_close/regularMarketPreviousClose; fallback to prior Close | Dashboard |
| Market capitalization | marketCap/market_cap | Dashboard |
| Currency | fast_info currency | Dashboard |
| Statements | Annual and quarterly Yahoo financials | Report-generation pipeline |

## 10.1 Vendor normalization

Different yfinance releases expose camelCase or snake_case keys. The project explicitly supports both. The snapshot DataFrame converts price, previous close, and market capitalization to numeric values; invalid vendor strings become nulls.

Resolved data defect The dashboard initially displayed currency but no prices because the code expected snake_case fields while the installed yfinance version returned camelCase fields. The mapping now supports both formats and includes a historical-close fallback.

# 11. Phase 6 - Financial-report data pipeline

## 11.1 Report sources

The project includes an SEC EDGAR synchronizer for official 10-K and 10-Q filings. SEC endpoints returned HTTP 403 from the execution network, so the current S3 dataset was generated from Yahoo Finance financial statements. The SEC script remains available for execution from a network that satisfies SEC access requirements.

## 11.2 Yahoo report generation

Annual report: annual income statement, balance sheet, and cash flow.

Quarterly report: quarterly income statement, balance sheet, and cash flow.

Half-yearly report: latest two quarterly income/cash-flow periods combined, with the latest balance-sheet snapshot.

Each report is stored as structured JSON with ticker, period, generation time, source, and statements.

## 11.3 S3 object structure

Objects follow the structure financial-reports/{ticker}/{period}/{year}/{filename}. This allows the RAG Agent to filter reports by ticker and makes the bucket easy for humans and automation to inspect.

| Example object | Meaning |
| --- | --- |
| financial-reports/AAPL/annual/2026/AAPL-annual-financial-report.json | Apple annual structured report |
| financial-reports/MSFT/quarterly/2026/MSFT-quarterly-financial-report.json | Microsoft quarterly structured report |
| financial-reports/NVDA/half-yearly/2026/NVDA-half-yearly-financial-report.json | NVIDIA six-month calculated view |

## 11.4 S3 controls

Bucket is private with all public access blocked.

Server-side encryption uses AES-256.

Versioning is enabled.

ECS task role receives read-only access to the financial-reports prefix.

Synchronization identities require separate write permission.

# 12. Phase 7 - Amazon Bedrock integration

Amazon Bedrock provides managed access to foundation models without embedding long-lived AWS keys in the container. The current text model is Amazon Nova Lite in eu-west-2.

## 12.1 Converse request

System prompt defines the assistant as a financial-report research assistant.

Retrieved context and the user question are sent as the user message.

Temperature is low to reduce creative variation.

Maximum output length is bounded.

The prompt requires context-only answers, source labels, company isolation, and an informational-use disclaimer.

## 12.2 Embeddings

The Bedrock service uses Amazon Titan Text Embeddings V2 with normalized 1,024-dimension vectors. The embedding method is wired into the S3-to-OpenSearch indexing script and the live question-retrieval path. Amazon Nova Lite remains the text-generation model used to produce the final grounded response.

## 12.3 Runtime permissions

The ECS task role allows bedrock:InvokeModel and bedrock:InvokeModelWithResponseStream. No AWS access key is stored in the image or source repository.

# 13. Phase 8 - Docker containerization

Docker packages the application and its dependencies into one reproducible runtime. The image uses python:3.12-slim, installs the Python package, copies app.py, exposes port 8501, and runs Streamlit in headless mode.

| Container control | Implementation |
| --- | --- |
| Non-root execution | Dedicated app user and /home/app directory. |
| Health check | GET http://localhost:8501/_stcore/health. |
| Port | 8501/TCP. |
| Build exclusions | .dockerignore removes Git metadata, local environment, tests, docs, and caches. |
| Local operation | docker compose maps port 8501 and mounts AWS credentials read-only when needed. |

# 14. Phase 9 - AWS infrastructure and deployment

The AWS environment is deployed in eu-west-2. Fargate was chosen to avoid managing EC2 hosts. The current environment is suitable for development and demonstration; production hardening recommendations are listed later.

## 14.1 Current AWS resources

| AWS service | Resource | Purpose |
| --- | --- | --- |
| Amazon ECR | dev-dsmay-stock-agent-repo | Stores commit-tagged and latest Docker images. |
| Amazon ECS | dev-dsmay-stock-agent-cluster | Fargate cluster with Container Insights enabled. |
| ECS service | dev-dsmay-stock-agent-ecs | Maintains one healthy running application task. |
| Task definition | stock-agent:8 | Current container, roles, environment, logging, OpenSearch, and health check. |
| Amazon S3 | dev-dsmay-stock-agent-bucket | Private encrypted and versioned financial-report storage. |
| CloudWatch Logs | /ecs/stock-agent | Streamlit and container output; 30-day retention. |
| IAM execution role | stock-agent-ecs-execution-role | Pulls ECR images and writes logs. |
| IAM task role | stock-agent-ecs-task-role | Reads S3 reports and invokes Bedrock. |
| Security group | stock-agent-ecs-sg | Currently permits inbound TCP 8501 for the demonstration service. |
| OpenSearch Serverless | stock-agent-vectors | Vector collection 8sxalipy464p1anut4s6 containing 712 embedded report chunks. |

## 14.2 ECS task definition

Fargate compatibility with awsvpc networking.

1 vCPU and 2 GB memory.

Container image from the dev-dsmay-stock-agent-repo ECR repository.

Port mapping for Streamlit on 8501.

Environment values for region, Bedrock models, OpenSearch endpoint/index, S3 bucket/prefix, SEC user agent, and stock universe.

awslogs driver configured for /ecs/stock-agent.

Container-level health check against Streamlit's health endpoint.

## 14.3 Networking

The current service uses the default VPC, public subnets, awsvpc networking, and a public IP. This provides a direct demonstration URL, but the public IP changes when ECS replaces the task.

Production recommendation Place tasks in private subnets, add an Application Load Balancer with HTTPS and a stable DNS name, restrict the ECS security group to ALB traffic, and add authentication before exposing financial-document upload features to external users.

## 14.4 IAM separation

| Role | Permissions | Why separated |
| --- | --- | --- |
| Execution role | ECR image pull and CloudWatch logging | Used by the ECS platform during task startup. |
| Task role | S3 List/Get, Bedrock InvokeModel, and OpenSearch Serverless API access | Used by application code for reports, embeddings, generation, and vector queries. |
| GitHub deployment role | ECR push, ECS deployment, iam:PassRole | Required by CI/CD through GitHub OIDC; a Stock-agent-specific trusted role is not yet configured. |

## 14.5 Deployment sequence

Build the Docker image locally or in GitHub Actions.

Tag the image with the Git commit and latest.

Authenticate to ECR using a short-lived token.

Push both image tags.

Register a new ECS task-definition revision.

Update the ECS service and wait for service stability.

Resolve the task public IP or ALB URL and verify /_stcore/health returns HTTP 200.

# 15. Phase 10 - CI/CD with GitHub Actions

The CI/CD workflow is intentionally split into validation and deployment. Validation runs for pushes and pull requests. Deployment is opt-in and restricted to main-branch pushes.

| Job/step | Action |
| --- | --- |
| Workflow language | YAML defines triggers, jobs, permissions, environment values, conditions, and action versions. |
| Shell language | Bash commands run on GitHub-hosted Ubuntu workers for dependency installation, validation, and Docker operations. |
| Application language | Python 3.12 executes the application, Ruff, Pytest, coverage, and helper scripts. |
| Container definition | Dockerfile describes the reproducible Streamlit runtime and health check. |
| Test job | Checkout, install Python/uv, sync dependencies, run Ruff, run Pytest with coverage, and build a test image. |
| Deployment gate | Requires AWS_DEPLOY_ENABLED=true and a push to main; Madhavi pushes and pull requests validate only. |
| Credential setup | GitHub OIDC assumes AWS_ROLE_ARN; no static cloud key is stored in GitHub. |
| ECR | Build, tag with commit SHA, and push to dev-dsmay-stock-agent-repo. |
| ECS | Render the task definition and deploy to dev-dsmay-stock-agent-ecs in dev-dsmay-stock-agent-cluster. |
| Stability check | Wait for ECS service stability; health checks and the circuit breaker protect the release. |

## 15.1 Required GitHub configuration

| Type | Name | Purpose |
| --- | --- | --- |
| Secret | AWS_ROLE_ARN | OIDC-assumable IAM role that trusts Madhavitippareddy1/Stock-agent. |
| Variable | AWS_DEPLOY_ENABLED | Set to true to permit main-branch deployments. |
| Workflow env | AWS_REGION | eu-west-2 |
| Workflow env | ECR_REPOSITORY | dev-dsmay-stock-agent-repo |
| Workflow env | ECS_CLUSTER | dev-dsmay-stock-agent-cluster |
| Workflow env | ECS_SERVICE | dev-dsmay-stock-agent-ecs |
| Workflow env | ECS_TASK_DEFINITION | infra/ecs-task-definition.json |

## 15.2 Languages used by the pipeline

The pipeline is primarily written in YAML in .github/workflows/ci-cd.yml. YAML declares triggers, jobs, permissions, environment values, conditions, and reusable actions. Bash commands execute inside Ubuntu runners. Python 3.12 runs the quality tools and tests, the Dockerfile defines the image, and JSON defines ECS and IAM configuration.

## 15.3 Trigger and branch behavior

A push to Madhavi runs continuous integration only. A pull request also runs continuous integration only. A push or merge to main runs continuous integration first and can continue to deployment only when AWS_DEPLOY_ENABLED is true.

## 15.4 Continuous integration sequence

1. Create a clean ubuntu-latest runner and check out the commit.
2. Install uv and Python 3.12.
3. Install locked dependencies with uv sync --dev.
4. Run Ruff.
5. Run 21 Pytest tests with coverage.
6. Build stock-agent:test with Docker.
7. Stop immediately if any command fails.

## 15.5 Continuous deployment sequence

1. Wait for the test job through needs: test.
2. Validate the role and deployment values.
3. Exchange a GitHub OIDC token for temporary AWS credentials.
4. Log Docker into ECR.
5. Build and push an image tagged with the Git commit SHA.
6. Render the task definition with the new image.
7. Deploy to the renamed ECS service and wait for stability.
8. Use the health check and circuit breaker to protect or roll back the release.

## 15.6 Current deployment prerequisite

Automatic GitHub deployment is not fully enabled until an IAM OIDC role explicitly trusts repo:Madhavitippareddy1/Stock-agent and its ARN is stored as AWS_ROLE_ARN. Existing GitHub-related roles in the account trust other repositories and should not be reused without a deliberate least-privilege review.

## 15.7 Email and workflow notifications

GitHub can email workflow updates without SMTP credentials. Verify an email address in GitHub, open Settings > Notifications, enable Email under System > Actions, and optionally select failure-only notifications. Watch the repository for broader activity. Workflow history and logs are available on the Actions page. The current workflow does not send custom application emails; Amazon SES or another approved service can be added later for tailored deployment messages.

## 15.8 Recommended release procedure

Develop on Madhavi, open a pull request, review passing CI checks, merge into main, confirm OIDC authentication, and verify ECS stability plus /_stcore/health. The commit SHA provides traceability from source to the ECR image.

# 16. Phase 11 - Testing and quality assurance

The project uses fast unit tests around external boundaries. Yahoo, S3, and SEC behavior is mocked where possible, while selected live checks were used during deployment.

| Test area | What is verified |
| --- | --- |
| Supervisor | Ticker extraction and route selection. |
| Document service | Text extraction and overlapping chunk creation. |
| RAG | Relevant retrieval, uploaded-file isolation, generic summary behavior, and no S3 access during uploads. |
| Stock data | Vendor field normalization, invalid ticker rejection, missing-value handling, and output formatting. |
| S3 repository | Object naming, upload parameters, listing, and download behavior. |
| SEC tool | 10-K/10-Q selection and annual/quarterly/half-year classification. |
| Yahoo report sync | Annual, quarterly, and half-year report construction. |
| Streamlit AppTest | Dashboard refresh renders mixed Yahoo rows without exceptions. |

Current quality result The latest verified suite contains 21 passing tests. Ruff passes, the new image is present in dev-dsmay-stock-agent-repo, task definition stock-agent:8 is healthy, and the Streamlit health endpoint returns HTTP 200.

## 16.1 Validation levels

Static quality: Ruff and git diff whitespace checks.

Unit tests: deterministic tests for services, agents, and tools.

UI regression: Streamlit AppTest clicks the dashboard refresh button.

Container validation: docker build and container health configuration.

Cloud smoke test: ECS service stability and HTTP health endpoint.

AI integration check: real S3 retrieval plus Bedrock response, including AAPL-only isolation verification.

# 17. Security, privacy, and IAM

## 17.1 Implemented controls

No AWS access keys are embedded in source code or Docker images.

ECS uses IAM task roles with purpose-specific permissions.

S3 public access is blocked, encryption is enabled, and versioning is enabled.

The container runs as a non-root user.

Secrets and local .env files are excluded from Git.

GitHub Actions deployment uses short-lived OIDC credentials.

Uploaded content is not intentionally written to application logs.

## 17.2 Required production hardening

Add user authentication and authorization.

Use HTTPS with an Application Load Balancer and ACM certificate.

Move tasks to private subnets and restrict outbound connectivity.

Add malware scanning and file-size/type limits for uploads.

Apply S3 lifecycle, retention, and deletion policies.

Use AWS WAF and rate limiting for public access.

Perform dependency and container vulnerability scanning.

Review whether financial reports contain licensed or confidential material before storage.

# 18. Operations and monitoring

## 18.1 Daily operational checks

Confirm ECS desired count equals running count.

Confirm the active task is HEALTHY.

Check /_stcore/health returns HTTP 200.

Review CloudWatch logs for exceptions or repeated vendor failures.

Confirm ECR contains the expected commit tag and latest tag.

Confirm S3 object count and report freshness.

## 18.2 Recommended alarms

| Alarm | Condition | Response |
| --- | --- | --- |
| ECS running task count | Running < desired | Inspect service events and stopped-task reason. |
| Application health | Repeated health-check failure | Rollback task revision or inspect startup logs. |
| CloudWatch errors | Exception count above threshold | Identify agent/vendor path and open incident. |
| Vendor latency | Yahoo request duration above threshold | Apply caching, retry/backoff, or alternative vendor. |
| S3 report freshness | No report update within expected period | Run synchronization task and inspect source access. |

## 18.3 Cost drivers

ECS Fargate CPU and memory while the task is running.

Bedrock input and output tokens for report analysis.

CloudWatch log ingestion and retention.

S3 storage and requests.

ECR image storage and scanning.

Future ALB hourly and capacity charges.

# 19. Deployment and support runbooks

## 19.1 Local development runbook

Copy .env.example to .env and configure local values.

Run uv sync --dev.

Run uv run streamlit run app.py.

Run uv run ruff check . and uv run pytest.

Build the container with docker build -t stock-agent:test .

## 19.2 Manual AWS deployment runbook

Verify aws sts get-caller-identity and the eu-west-2 region.

Build and tag the image with the current Git commit.

Retrieve a short-lived ECR authorization token and push the commit/latest tags.

Register infra/ecs-task-definition.json as a new revision.

Update dev-dsmay-stock-agent-ecs in dev-dsmay-stock-agent-cluster to the new revision.

Wait for services-stable.

Verify task health and the Streamlit health endpoint.

## 19.3 Rollback runbook

Identify the last known healthy task-definition revision.

Update the ECS service to that revision.

Wait for service stability and verify health.

Inspect the failed revision logs and stopped-task reason.

Correct the source, add a regression test, and redeploy with a new commit tag.

## 19.4 Troubleshooting guide

| Symptom | Likely cause | Resolution |
| --- | --- | --- |
| Dashboard shows None for price | yfinance field-name mismatch | Support camelCase/snake_case and historical-close fallback. |
| Dashboard formatting traceback | Pandas Styler formats missing vendor values | Use typed Streamlit columns and numeric coercion. |
| AAPL summary includes TSLA | Uploaded file and S3 reports mixed in one retrieval pool | Analyze uploaded file only; search S3 only without an upload. |
| NEWS_API_KEY unavailable | Deferred News Agent configuration | News Agent has been removed; implement in a later phase. |
| SEC sync returns HTTP 403 | Execution network blocked by SEC fair-access controls | Run from an allowed network with a valid user agent or use approved alternative source. |
| Docker cannot save ECR credentials | Windows credential-helper failure | Use an isolated temporary Docker config with a short-lived ECR authorization token. |
| ECS URL changed | Direct Fargate public IP changes after task replacement | Add ALB and DNS for a stable endpoint. |

# 20. Known limitations and future roadmap

| Priority | Future phase | Description |
| --- | --- | --- |
| High | Stable secure endpoint | Application Load Balancer, HTTPS, DNS, authentication, and private subnets. |
| Completed | OpenSearch Serverless RAG | Titan embeddings, 1,024-dimension vectors, metadata filtering, and OpenSearch k-NN retrieval are deployed. |
| High | News Agent | Reintroduce as a separately tested phase with an approved provider and secret management. |
| Medium | Scheduled ingestion | EventBridge-triggered ECS task or Lambda for report refresh. |
| Medium | Caching | Cache Yahoo responses to reduce latency and vendor load. |
| Medium | Report metadata | Add fiscal period, source URL, filing date, checksum, and ingestion status. |
| Medium | User management | Authentication, saved queries, and role-based access. |
| Low | Portfolio Agent | Holdings, allocation, volatility, and risk analytics. |
| Low | Evaluation framework | Golden questions, citation accuracy scoring, and answer-quality monitoring. |

# Appendix A - AWS resource reference

| Resource type | Name/value |
| --- | --- |
| Region | eu-west-2 |
| ECR repository | dev-dsmay-stock-agent-repo |
| ECR URI | 666127452756.dkr.ecr.eu-west-2.amazonaws.com/dev-dsmay-stock-agent-repo |
| ECS cluster | dev-dsmay-stock-agent-cluster |
| ECS service | dev-dsmay-stock-agent-ecs |
| Current task definition | stock-agent:8 |
| CloudWatch log group | /ecs/stock-agent |
| S3 bucket | dev-dsmay-stock-agent-bucket |
| S3 prefix | financial-reports/ |
| Execution role | stock-agent-ecs-execution-role |
| Task role | stock-agent-ecs-task-role |
| Container port | 8501 |
| Health endpoint | /_stcore/health |
| OpenSearch collection | stock-agent-vectors / 8sxalipy464p1anut4s6 |
| OpenSearch index | financial-report-chunks |
| Indexed chunks | 712 |
| Current demonstration URL | http://18.171.60.65:8501 (ephemeral public IP) |

# Appendix B - Key source files

| File | Responsibility |
| --- | --- |
| app.py | Streamlit UI and dashboard. |
| src/stock_agent/supervisor.py | Routing and response assembly. |
| src/stock_agent/agents/rag_agent.py | Report retrieval, source isolation, and Bedrock context. |
| src/stock_agent/agents/stock_agent.py | Stock response formatting. |
| src/stock_agent/tools/stock_data.py | Yahoo quote and statement access. |
| src/stock_agent/services/document_service.py | PDF/HTML/text extraction and chunking. |
| src/stock_agent/services/s3_reports.py | S3 report repository. |
| src/stock_agent/services/bedrock_service.py | Bedrock Converse and embedding calls. |
| scripts/sync_yahoo_reports.py | Thirty-report S3 population pipeline. |
| scripts/sync_sec_reports.py | Official SEC filing ingestion path. |
| infra/ecs-task-definition.json | Fargate runtime definition. |
| .github/workflows/ci-cd.yml | CI/CD workflow. |
| src/stock_agent/services/vector_store.py | OpenSearch client, vector mapping, bulk indexing, and ticker-filtered k-NN search. |
| scripts/index_reports_opensearch.py | Reads S3 reports, chunks text, creates Titan embeddings, and indexes OpenSearch. |
| infra/aoss-*.json | OpenSearch encryption, network, and data-access policies. |

# Appendix C - Glossary

| Term | Plain-language definition |
| --- | --- |
| Agent | A focused software component responsible for one category of work. |
| RAG | Retrieval-augmented generation: retrieve trusted text first, then ask the model to answer from it. |
| Chunk | A smaller section of document text used for retrieval. |
| Bedrock | AWS managed service that provides access to foundation models. |
| S3 | AWS object storage used here for financial reports. |
| ECR | AWS registry for Docker container images. |
| ECS Fargate | AWS service that runs containers without managing virtual machines. |
| Task definition | Versioned configuration describing the ECS container and its resources. |
| Task role | AWS permissions available to application code inside an ECS task. |
| Execution role | AWS permissions used by ECS to start the task. |
| OIDC | Short-lived identity exchange used by GitHub Actions to access AWS securely. |
| CI/CD | Automated validation and deployment process. |
| Embedding | A numeric vector representing the semantic meaning of text. |
| Vector database | A system optimized to store embeddings and find semantically similar content. |
| k-NN | k-nearest-neighbor search used to retrieve the most similar report chunks. |
| OpenSearch Serverless | AWS-managed vector search without managing clusters. |
| YAML | Human-readable configuration language used to define GitHub Actions. |

# Appendix D - Human acceptance checklist

A user can open the Streamlit application.

Dashboard refresh shows prices, previous close, market capitalization, and currency.

Uploading an AAPL report and asking for a summary returns only AAPL information.

A report-only question without an upload retrieves the selected ticker's S3 report.

The Sources section identifies Uploaded document or the matching S3 object.

No News Agent option or NewsAPI error appears in the current version.

ECS shows one healthy running task.

The health endpoint returns HTTP 200.

CloudWatch contains current application logs.

Tests and lint pass before release.

Final perspective The project is a working cloud-hosted foundation for financial research. Its strongest design choices are source-grounded report analysis, strict uploaded-document isolation, modular agents, reproducible container deployment, and purpose-separated AWS permissions. The next major step is production hardening rather than adding more surface features.